PEOPLE OR ENTITIES WHO MAY NEED TO BE HIRED
FOR A PUBLIC SCHOOL CONSTRUCTION PROJECT (NOT USING DESIGN-BUILD)

| Primary Construction Professionals |  |
| --- | --- |
| I. Architect: | The architect is responsible for preparing all of the design documents and specifications which are then used by construction companies to bid on the project. There are three phases of design for each project schematic design, design development and construction drawings. At each phase the architect will bring those to the school board or a committee of the school board for approval before moving to the next phase of drawings which are more detailed than the prior phase. In the standard architect relationship, the architect is not responsible for overseeing the actual construction of the project. |
| II. Construction Manager: | The construction manager is responsible for (a) providing the school corporation with the construction cost estimates regarding the project during the design process, (b) handling the bidding of the construction contracts on behalf of the school corporation, (c) overseeing the actual construction of the project on behalf of the school corporation, and (d) addressing the general condition services which need to be performed during the construction process. If the school corporation hires a construction manager for the project, the school corporation will have construction contracts with all of the primary construction trades and will not have one contract with a general contractor. |
| III. Architect--Extended Services: | The architect may step into a role similar to a construction manager during the construction process through an extended services contract. However, in this relationship, the architect will usually handle only the first three types of work of the construction manager listed above and on a more limited basis. If you choose to enter into an extended services relationship with the architect, then you will have just one contract with any of the construction trades and that contract is with the general contractor. |
| IV. Clerk of the Works/Owner’s Representative: | The clerk of the works/owner’s representative is responsible for overseeing the actual construction of the project on behalf of the school corporation. If you choose to hire a clerk of the works/owner’s representative you will need to make sure the architect handles the construction cost estimating and the bidding of the construction contracts on behalf of the school corporation. If you choose to hire a clerk of the works/owner’s representative, then you will have just one contract with any of the construction trades and that contract is with the general contractor. |

| Primary Finance Professionals |  |
| --- | --- |
| I. Local Counsel: | The local counsel is the individual lawyer or the law firm which is responsible for providing legal counsel to the public library on (a) all of the construction professional contracts and services, (b) all of the construction contracts and bidding of the construction contracts, (c) all land acquisition by the public library, and (d) all general legal matters relative to the financing. Unless there is a significant delay in the issuance of the bonds, the fees of local counsel are paid after the issuance of the bonds. |
| II. Bond Counsel: | The bond counsel is a law firm which is responsible for addressing all aspects and procedures which the public library must address and follow in order to issue bonds which bear tax-exempt interest, including, but not limited to, managing all of the local approval procedures and state approval procedures, and drafting all of the legal documents in order for the bonds to be properly issued. Unless there is a significant delay in the issuance of the bonds, the fees of bond counsel are paid after the issuance of the bonds. |
| III. Financial Advisor: | The financial advisor is an individual or financial firm which is responsible for (a) providing the public library with all of its acceptable repayment options and the tax rate impact for such options, (b) assisting bond counsel in obtaining approval of the bonds by the State of Indiana, and (c) marketing the bonds and finding a buyer/underwriter of the bonds. Unless there is a significant delay in the issuance of the bonds, the fees of financial advisor are paid after the issuance of the bonds. |
| IV. Trustee: | The trustee is a financial institution which is responsible for (a) holding all of the proceeds of the bonds, which are disbursed to the public library as needed to pay invoices on the project, and (b) receiving the semi-annual payments from the public library which then paid to the holders of the bonds as principal and interest on the bonds comes due. The fees of the trustee are either paid in one lump sum at the time the bonds are issued from the bond proceeds or on an annual basis through the entire term of the bonds from the public library’s bond and interest redemption fund. |
| V. Underwriter: | The underwriter is the financial institution which is responsible for buying the bonds issued by or on behalf of the public library and reselling them to investors. The fees of the underwriter are always paid at the time the bonds are issued. The underwriter may be selected either prior to the sale of the bonds like the other finance professionals or at the time the bonds are sold through a competitive bid process. |

INDS01 JJQ 1429564v1